Two fish swimming in the ocean. One: The water is pretty cloud today. The other says: What’s water?

Agile is a mindset. Do not just focus on a different way to work, but instead, a different way to think about working. It’s about how to get teams getting together. It’s better to be a team that’s terrible at Agile practices but understands the mindset.
Agile teams should be able to ask tough questions and still be are open to continuous improvement.
The team is not supposed to be focused on Agile practices, but focused on thinking like an Agile team.

Agile Manifesto, 4 values and 12 principles to embrace the manifesto.
Values:
1) Individuals and interactions over Process and tools
2) Working software over Comprehensive documentation
3) Customer collaboration over Contract negotiation
4) Responding to change over Following a planWhile there is value to the right items, the left one are more valuables.
Principles:
2- Welcome changes
3 and 7 continuous delivery as a measure of progress (in short iterations called sprints)
4 describes how customers should work closer to the dev teams – product owner is a customer representative who sits with the team and guide them as they deliver the product.
5 and 11 talks about small motivated self-organized team of generalists
6 face-to-face conversations – user stories instead of long requirements documents
1, 8, 9 and 10 are about prioritize high-value work
12 process improvement

1 – The highest priority is to satisfy the customer through early and continuous delivery of valuable software. The project backlog is maintened and prioritized by businness values by the customer. The dev team works from top to the bottom. It’s customer focused.
2 – Welcome changing requirements, even late in dev. That means, reprioritize the tasks.
3 – Deliver working software frequently, from a couple of weeks to a couple of months. Agile teams get frequently feedbacks, which allows them to align their work more closely to their goals. Also, the customer get earlier softwares, even though still in dev.
4 – Businness people and devs work together, in a daily basis, through the project.
5 – Build project around motivated individuals, giving them the needed support and trust them to get the job done. No micromanager.
6 – The most efficient and effective method of conveying information to and within a development team is face-to-face conversation.
7 – The highest priority is to satisfy the customer through early and continuous delivery of valuable software. Measure progress by delivering increments of products that provide some businness value.
8 – Agile process promote sustainable development. Every one, sponsors, devs and users should be able to maintain a constant pace indefinetly.
9 – Continuous attention to technical excellence and good design enhances agility.
10 – Simplicity (the art of maximize the work not done) is essential. Keep focus on what the customer needs. Meet the requirements in the simplest manner.
11 – The best architectures, requirements, and designs emerge from self-organized tems.
12 – At regular intervals, the team reflects on how to become more efficient, then tunes and adjusts its behavior accordingly. It’s the ability to inspect and adapt how they work to become more efficienty.

SCRUM
It is the most popular Agile framework.
It has:
a) 3 team roles
– Product owner: represents businness stackeholder (vision and directions) and defines what needs to be built and in what order – defined in the product backlog. They are responsible for comunicating product backlog clearly and provide clarification to the Dev team whenever necessary. The change on the backlog should be told to the PO.
– Development team member: they define how the backlog items are going to be converted into a interation of the working product. They write code, design, test, produce documentation and whatever need to transform the backlog items into a delivered product at the end of each sprint. 3 to 9 people is the recommended size. Sometimes, the PO and SM also perform a DTM role. In general, DT with multiple skills are preferred instead of specialized individuals. The DT is self-organized and have less outside interference. There are no team leads or managers within the DT, all members are accountable for the team’s work. The DT works closely to the PO to estimate and clarify product backlogs items, and also the DT works with the SM to address issues that prevent progress.
– Scrum master: facilitates the process by addressing impediments or obstacles that prevent the DT to get their job done. So that, they can work with the the PO or scalate to executive managers. The SM are Scrum evangelists. It is a management role, but the goal is coach individuals and help the organization to implement Scrum successfully.

b) 5 events
– Sprint is the work period to produce an interation of the workable product, usually 30 days in a row or less. Sprint is the container event for the other 4 events, which all happens within the sprint.
– Sprint planning is the beggining of the sprint. Here, the scrum team defines what the dev team works on and how they will execute the plan.
– Daily Scrum is the daily meeting where the dev team works to inspect their work and adapt it to be more efficient. PO and SM are optional in attending the daily scrum.
– Sprint review is when the scrum team reviews their work and progress that occurred during the sprint. This event includes external stackeholders and is the time where future work is planned. And
– Sprint retrospective is aimed to the scrum team discuss how to be more efficient.

Ps: General note: A sprint can only be cancelled by the PO if the srpint goal is no longer valid motivated by external factors such as buget cuts, company’s changes, etc. Develpment team being behind the schedule is no valid reason to cancel a sprint.

c) 3 artifacts:
- Product backlog is the only to-do list for the dev team. It can contain requirements, enhancement requests, defects, user stories or new features. The PO is accountable for the contents of the PB, but anyone can edit it
– Sprint backlog is a subset of the PB items select for he sprint + the dev team’s plan.
– Product increment is the working version of a software product. It is considered the most important artifact – it is product itself. It is the current done version of the software implemented so far. It has to support some businness value, should be useful, and polished enough to be shipped. The Product Owner has the prerrogative to deploy it or not. Features that provide end-to-end businness functionality are a vertically sliced portion of the system.
Feature teams are cross-functional with the ability to implement end-to-end features.
Component teams are specialized on specific types of components, such as db, backend, frontend, etc. Would require multiple component teams to delivery a functionallity. So, generaly, FT are prefered over CT for the execution os scrum.

Three key styles of Scrum execution – 3 pillars – known as TIA
– Transparation, dashboards to show status, for instance
– Inspection on artifacts, products, processes, issues and so on.
– Adaptation

In 2013, 5 goal values were added: Focus, Respect, Openness, Courage and Commitment
They are intertwined with the Scrum pillars (TIA).

Agile Techniques
Extreme Programming (XP)
Pair programming
Test-driven development (TDD)
1. Write a test that fails
2. Write enough code to compile
3. Complete code to meet requirements of test
User stories